## Slide 1
Building Administration
N6

## Slide 2
www.futuremanagers.com
TENDERING
Tendering is the process an organisation follows to select a suitable supplier which will provide the goods or services it requires. During the process the organisation will send out an invitation to tender, which is a list of their requirements, to the interested parties.
Module 1: Tendering and contracts

## Slide 3
www.futuremanagers.com
Module 1: Tendering and contracts (continued)
TENDERING TYPES
The three main types of tenders are as follows:
Open tenders,
Selective tenders, and
Negotiated tenders.

## Slide 4
www.futuremanagers.com
Module 1: Tendering and contracts (continued)
TENDER DOCUMENTS
The tender process is supported by various documents. The level of detail captured on the documents is determined by the project type and size.

## Slide 5
www.futuremanagers.com
Module 1: Tendering and contracts (continued)
PREPARING FOR A TENDER
The following three areas are important to cover when preparing to tender:
Determine the client’s need,
Cover the basics, and
Enhance the bid.

## Slide 6
www.futuremanagers.com
Module 1: Tendering and contracts (continued)
CONTRACTS
The construction contract is one of the most important documents. Not only is it a legally binding document, it also serves as an outline of rights and responsibilities for all parties involved.

## Slide 7
www.futuremanagers.com
Module 1: Tendering and contracts (continued)
TYPES OF CONTRACTS
Different types of contracts include:
Lump sum contracts,
Time and martials (T&M) contracts,
Cost-plus contracts,
Unit price contracts, and
Guaranteed maximum price (GMP) contracts.

## Slide 8
www.futuremanagers.com
Module 1: Tendering and contracts (continued)
CONTRACT DOCUMENTS
In order to capture all this information, the construction contract consists of a group of documents called contract documents that define the contract in terms of the:
Price;
Conditions;
Clauses;
Schedule; and
Scope of work.

## Slide 9
www.futuremanagers.com
Module 1: Tendering and contracts (continued)
BONDS AND GUARENTEES
Bonds and guarantees help to ensure that the end product of a construction project is completed. Bonds and guarantees are different from a legal perspective, as guarantees rely on contract conditions and bonds do not.

## Slide 10
www.futuremanagers.com
PRE-TENDERING
The pre-tender planning process consists of the following tasks:
Closely examining the project specifications and drawings.
Carrying out a site investigation.
Identifying the most efficient methods of carrying out the work.
Drawing up a construction schedule.
Finalise the tender price.
Module 2: Pre-tendering and post-tendering

## Slide 11
www.futuremanagers.com
Module 2: Pre-tendering and post-tendering (continued)
POST-TENDERING
The post-tender meeting is commonly used for contract finalisations and negotiations on matters such as:
Terms of payment;
Bonds and guarantees;
Completion dates; and
Maintenance levels and repairs.

## Slide 12
www.futuremanagers.com
COSTING
Cost accounting, commonly referred to as costing, is an accounting system that organisations use to evaluate the total cost of production by assessing the variable and fixed costs related to each step in the production process.
Module 3: Costing

## Slide 13
www.futuremanagers.com
Module 3: Costing (continued)
COSTING METHODS
The three costing methods commonly used in construction project management are:
Job costing;
Activity-based costing; and
Life cycle costing.

## Slide 14
www.futuremanagers.com
MANAGEMENT AND WELFARE
Management is the act of running an organisation efficiently using organisational, leadership and controlling functions. This basically means knowing what to do, when to do it and ensuring that it is done in the most cost- effective way.
Module 4: Management, welfare and personnel

## Slide 15
www.futuremanagers.com
Module 4: Management, welfare and personnel (continued)
PERSONNEL MANAGEMENT
Personnel management is a large part of organisational management which focuses on the planning, leading and organising of a company’s human resources. It includes areas such as:
The function of employment;
Development; and
Compensation.

## Slide 16
www.futuremanagers.com
WORK STUDY
Work study refers to the techniques used to study work measurement. The objectives of a work study are to:
Increase productivity;
Improve on the existing method of work, thus lowering costs;
Set a standard of performance;
Increase the efficient usage of plant- and human resources; and
Reduce wasted time and materials.
Module 5: Work study and performance

## Slide 17
www.futuremanagers.com
Module 5: Work study and performance (continued)
PERFORMANCE
Business performance relates to how many of the objectives or targets that are set by management were reached during a predetermined period of time. A big part of business performance includes performance standards. Performance standards is a management tool which establishes and assesses how well a job should be done.

## Slide 18
www.futuremanagers.com
THE OCCUPATIONAL HEALTH AND SAFETY ACT (OHSA)
The Occupational Health and Safety Act 85 of 1993:
Ensures that employees work in a safe and healthy environment.
Prohibits employers from allowing employees to work in a situation that is potentially dangerous.
Ensures employees have a right to know of any dangers in the workplace
Provides for inspections by the Department of Labour and employers who break the law and can be fined or imprisoned.
Module 6: The Occupational Health and Safety Act

## Slide 19
www.futuremanagers.com
QUALITY IN CONSTRUCTION
Construction quality control is a management system of planning and organisation aimed at making sure that the final deliverable meets the standards and guidelines set by the client. Quality control deals with the implementation of the quality program.
Module 7: Quality and ethics in construction

## Slide 20
www.futuremanagers.com
Module 7: Quality and ethics in construction (continued)
SPECIFICATIONS
Specifications are written documents that describe and specify the types of materials to be used, the work to be carried out and the workmanship required for the successful execution of a project. The importance of specifications is that they should be clear, concise, comprehensive and consistent.

## Slide 21
www.futuremanagers.com
Module 7: Quality and ethics in construction (continued)
ETHICS IN CONSTRUCTION
Ethics is generally comprised of three pillars that represent:
A system of moral principles;
The rules of conduct with respect to human actions; and
Individual moral principles.

## Slide 22
www.futuremanagers.com
CONTRACT LAWS
A contract is a written or oral promise, or a set of promises between two or more parties, that is enforceable by law. In simple terms, a contract is a legally enforceable promise.
Module 8: Contract and labour laws

## Slide 23
www.futuremanagers.com
Module 8: Contract and labour laws (continued)
LABOUR LAWS
South African labour laws regulate the relationship between employers, employees and trade unions in the Republic of South Africa. Labour laws in South Africa include the Basic Conditions of Employment Act, Labour Relations Act, National Minimum Wage Act, Employment Equity Act, Unemployment Insurance Act and the Occupational Health and Safety legislation with regulations.